Absolutely! Let’s expand this roadmap into a clear, step-by-step guide for your ride-sharing microservices project. I’ll break it down by phase, what to implement, why, and tips so you can follow it easily.

🚀 Distributed Ride-Sharing Microservices Development Roadmap (Detailed)

Phase 1 – Foundation (Week 0–1)

Goal: Set up your project skeleton, DB, and User Service (Auth).

Steps:

- Project structure

  - Create distributed-rideshare/ root folder.

  - Add subfolders:

  - services/

  - gateway/

  - frontend/

  - infra/

  - event-bus/

  - docs/

  - Create root build.gradle + settings.gradle for multi-module Gradle.

- Database

  - Spin up PostgreSQL via Docker (or locally).

  - Create schemas for Users, Drivers, Rides, Payments.

  - Test connection with a simple Java/Spring Boot app.

- User Service

  - Spring Initializr → user-service.

  - Dependencies: Spring Web, Spring Data JPA, PostgreSQL, Lombok, Spring Security (JWT).

  - Implement signup/login endpoints.

  - Password hashing: bcrypt.

  - Test with Postman.

Tips:

- Keep DB connection configurable via application.yml.

- Make sure JWT works, as it’s used by all other services.

Phase 2 – Core Services (Week 1–3)

Goal: Implement the basic ride functionality with synchronous communication.

Steps:

- Driver Service

  - Go online/offline endpoints.

  - Send periodic location updates to Redis or DB.

  - Each driver assigned a unique ID.

  - Test with Postman or a simple frontend.

- Ride Service

  - Rider can request a ride: pickup & destination coordinates.

  - Implement synchronous matching using Redis Geo or simple DB query for nearest drivers.

  - Ride lifecycle: REQUESTED → ASSIGNED → STARTED → COMPLETED.

  - Expose endpoints for testing driver acceptance and ride completion.

- Local Testing

  - Run User Service, Driver Service, Ride Service.

  - Ensure you can:

    - Sign up a user

    - Driver goes online

    - Rider requests a ride

    - Ride gets assigned to a driver

Tips:

- Keep service ports separate (8080, 8081, 8082…).

- Synchronous calls are okay for initial testing; async comes later.

Phase 3 – Event-driven Architecture (Week 3–4)

Goal: Decouple services using async messaging.

Steps:

- Set up Event Bus

  - Kafka or Redis Streams.

  - Define topics:

    - ride-requested

    - ride-assigned

    - driver-location

    - ride-completed

  - Create event-bus/ folder to store topic definitions and optional protobuf schemas.

- Refactor services

  - Ride Service → emits ride-requested event instead of direct driver call.

  - Matching Service → subscribes to ride-requested, finds driver, emits ride-assigned.

  - Driver Service → subscribes to ride-assigned, sends acceptance event.

- Testing

  - Simulate events using Kafka/Redis locally.

  - Verify that Ride Service updates status correctly when driver accepts.

Tips:

- Keep events lightweight, include only IDs and necessary info.

- Make services idempotent → safe if an event is processed twice.

Phase 4 – Payment & Notification (Week 4–5)

Goal: Add fare calculation, mock payments, and push notifications.

- Payment Service

  - Listen to ride-completed events.

  - Calculate fare based on distance/time (simulate GPS coordinates).

  - Persist transaction in PostgreSQL.

  - Emit payment-completed or receipt-ready event.

- Notification Service

  - Subscribe to ride-assigned and ride-completed.

  - Push notifications via Firebase Cloud Messaging (FCM).

  - Optional: send emails using SES or SendGrid.

Tips:

- Start with console logs first, then integrate FCM.

- Test end-to-end: ride completed → payment → notification.

Phase 5 – API Gateway (Week 5)

Goal: Provide a single entry point for all services.

- Use Nginx / Traefik / Kong.

- Map frontend routes to backend services:

  - /api/user/* → User Service

  - /api/ride/* → Ride Service

  - /api/driver/* → Driver Service

- Enable SSL (via Cloudflare or self-signed cert for dev).

Tips:

- Gateway can also handle JWT verification before forwarding requests.

- Helps you avoid cross-origin issues for frontend apps.

Phase 6 – Frontend (Week 5–6)

Goal: Build Rider & Driver dashboards.

- Rider Web App

  - Login/signup

  - Request ride

  - Track driver location on map

  - View ride history & receipts

- Driver Dashboard

  - Login

  - Go online/offline

  - Accept/reject rides

  - Update location periodically

- Admin Dashboard

  - View all rides, drivers, users (optional)

Tips:

- Use Google Maps API for real-time locations.

- Connect frontend to API Gateway only, not directly to services.

Phase 7 – Containerization & Local Dev (Week 6–7)

- Dockerize all services.

- Create docker-compose.yml for:

  - All services

  - PostgreSQL

  - Redis

  - Kafka (optional, for dev)

- Run all services locally via Docker.

Tips:

- Assign each service a unique port.

- Make DB & Redis host configurable via environment variables.

Phase 8 – Cloud Deployment (Week 7)

- Minimal deploy: 2 EC2 instances (or ECS Fargate tasks)

  - API + Matching service

  - DB + Redis

- Frontend → S3 + CloudFront

- Optional: MSK for Kafka in cloud

Tips:

- Keep cost low: stop instances when idle.

- Use IAM roles and Secrets Manager for credentials.

Phase 9 – CI/CD & Monitoring (Week 8)

- GitHub Actions → build, test, push Docker images, deploy to ECS/EC2.

- Logs → CloudWatch

- Metrics → Prometheus + Grafana (local or cloud)

- Load testing → Locust or k6

Tips:

- Start small: test ride request → assignment → completion under simulated load.

- Ensure <200ms matching latency in tests.

✅ Principles Throughout Development

- Incremental builds: don’t try to implement all services at once.

- Test each service independently first.

- Use events to decouple services.

- Keep configs centralized via application.yml and environment variables.

- Use Docker Compose to simulate the full system locally.

If you want, I can make a visual roadmap diagram showing services, events, and development order, which will make it even easier to follow.

Do you want me to do that next?