Distributed Ride Sharing Sytem

1) Project summary (one-liner)

Cloud-deployable, microservices-based ride-hailing prototype with real-time rider→driver matching, location streaming, payments simulation, and hybrid deployment (core infra on AWS + dev pieces local) — built for scale testing and demos.

2) High-level goals / success criteria

- End-to-end public demo URL where anyone can request a ride and see a driver accept and track it.

- System demonstrates event-driven design, real-time updates, fault tolerant patterns, and CI/CD deployment.

- Keep monthly AWS costs near-free by using small instances and shutting down when idle.

3) Final tech stack (recommended)

Frontend

- Mobile: React Native (Expo) OR Flutter (optional) — React Native recommended

- Web admin/driver dashboard: React + Vite/Next.js

Backend (microservices)

- Language: Node.js (Express / NestJS) or Spring Boot (Java) — Node.js recommended for speed

- Containerization: Docker

Messaging / Streaming

- Production: Kafka (self-hosted on EC2) or MSK if you pay later — Kafka on EC2 or replace with Redis Streams to reduce overhead

Databases & cache

- OLTP / transactional: PostgreSQL (initially Docker/RDS optional)

- Real-time key/value: Redis (ElastiCache or Docker)

- Fast read for geo queries: Redis geo commands (radius) or maintain in-memory indices

Storage & static

- S3 + CloudFront for frontend static hosting & receipts

AWS compute & infra

- Deployment: ECS Fargate (recommended) OR EC2 t2.micro/t3.micro instances

- DNS: free alternative (Cloudflare) — avoid Route 53 to save $

- CI/CD: GitHub Actions → push Docker images → deploy to ECS or EC2 via scripts

Observability

- Logs/metrics: CloudWatch (basic) + Grafana/Prometheus (local)

- Tracing: AWS X-Ray (optional)

Auth & notifications

- Auth: JWT (custom) or AWS Cognito (if you want to show Cognito)

- Push notifications: Firebase Cloud Messaging (free)

- Email: Sendgrid or SES sandbox

Dev tooling

- Local: Docker Compose (Postgres, Kafka/Redis, services)

- Load testing: Locust / k6

IaC

- Terraform (recommended) or CloudFormation for reproducible infra

4) Architecture (textual diagram)

Clients (Rider app, Driver app, Admin web)
→ API Gateway / Load Balancer (public)
→ Authentication Service (JWT/Cognito)
→ Microservices in ECS/EC2:

- User Service (profiles)

- Driver Service (availability + location ingestion)

- Ride Service (ride lifecycle)

- Matching Engine (subscribes to location stream & ride requests)

- Payment Service (simulated, Aurora / Postgres)

- Notification Service (push via FCM)
Inter-service async channels: Kafka topics (driver-locations, ride-requests, assignments, payments)
State stores: Postgres (transactions, history), Redis (real-time driver positions / quick lookup)
Storage: S3 for receipts/assets, CloudFront to serve frontend

5) Key data models (simplified)

Users (Postgres): user_id, name, phone, email, wallet_balance, created_at
Drivers (Postgres + Redis geo): driver_id, name, vehicle_meta, status, last_seen
Rides (Postgres): ride_id, rider_id, driver_id, status, fare, start_ts, end_ts, start_coord, end_coord
DriverLocations (Redis geo): key=driver_id → geo:lon,lat + timestamp

6) Core event flows (described)

A) Ride request (happy path)

- Rider app POST /rides → Ride Service validates & writes REQUESTED to Postgres and emits ride.requested to Kafka.

- Matching Engine listens to ride.requested → queries Redis geo for nearby AVAILABLE drivers → selects driver → emits ride.assigned to Kafka.

- Driver Service listens to ride.assigned → notifies driver via push / WebSocket. Driver accepts → emits ride.started.

- Ride Service updates status, ride lifecycle continues; location updates flow to driver.locations topic.

- On completion, Payment Service computes fare (simulate), records in Postgres, emits ride.completed and triggers receipt S3 upload.

B) Driver location update

- Driver app sends periodic location pings to Driver Service → Driver Service writes to Redis geo AND publishes driver.location to Kafka (for analytics & matching).

7) Hybrid deployment strategy (exact plan)

Goal: public, functional, low-cost demo; keep heavy parts optional.

Minimum cloud footprint (public demo, low cost):

- 1 EC2 t2.micro (or t3.micro) running Docker (or 1 Fargate task) hosting: API Gateway / Load Balancer + core microservices (user, ride, matching)

- 1 EC2 t2.micro running Postgres + Redis (or Postgres in Docker on same instance)

- S3 bucket + CloudFront static frontend

- Kafka: either local (developer machine) or a single small EC2 instance running Kafka for demo; alternatively use Redis Streams to avoid Kafka complexity

- GitHub Actions for CI/CD

Alternative fully cloud deploy (more real): Put microservices in ECS Fargate (separate tasks), PostgreSQL in RDS, Redis in ElastiCache, Kafka in MSK or self-hosted EC2 cluster. (Not necessary for initial demo.)

8) Which components must be cloud-hosted for a public demo?

- APIs & matching engine (on AWS) — so public URL works

- Database (Postgres) — must be in cloud, not local

- Redis (cache/geo) — ideally cloud too for correctness

- Frontend (S3 + CloudFront) — cloud-hosted for speed
Kafka can be local if you simulate eventing or use Redis Streams for eventing. But simplest demo: use REST synchronous fallback for some flows and document that Kafka handles async flows.

9) CI/CD & deployment flow (concrete)

- Code pushed to GitHub → GitHub Actions build & test → build Docker images → push to GitHub Container Registry (or ECR).

- Deploy job in Actions: (a) for ECS — update service & task definition via AWS CLI; (b) for EC2 — SSH to instance and docker-compose pull && docker-compose up -d.

- Rollback: keep previous image tag and a deploy script to revert.

10) Observability & testing

- Logs: container stdout → CloudWatch (if using ECS) or docker logs on EC2. Limit retention.

- Metrics: Prometheus exporter on services → Grafana dashboard (local or cloud) showing requests/sec, matching latency, DB connections.

- Tracing: lightweight request-id + Jaeger (optional).

- Load tests: Use Locust or k6 to simulate driver pings (e.g., 10k location updates/min) and ride requests to validate matching latency (<200ms target).

11) Security basics

- HTTPS for all endpoints (use ACM + ALB or configure cert via Cloudflare + Origin).

- JWT tokens + refresh tokens (or Cognito).

- IAM roles for services, least privilege (ECS task roles for S3 put/get).

- Do not commit secrets — use GitHub Secrets + AWS SSM Parameter Store or Secrets Manager.

12) Cost guidance (practical)

- Start with this minimal deploy: 2 small EC2s (one for APIs, one for DB+Redis), S3 (free tier), CloudFront free tier → keep under $5–10 if you stop instances after demo.

- Use free DNS provider + Elastic IP rather than Route 53 (avoid $0.50/mo).

- Use local Kafka/Redis during dev; only run Kafka EC2 for short demos.

13) Testing & validation matrix (what to measure)

- Functional: sign-up, request-ride, accept-ride, start/complete, fare calc.

- Performance: matching latency (target <200ms) under simulated load.

- Reliability: simulate network failures, crash one service, ensure ride recovery.

- Security: verify JWT auth, test rate limits.

14) Demo plan (how you’ll show it)

- Public web frontend on S3/CloudFront for Rider (demo credentials).

- Public driver dashboard that can accept rides.

- Show logs & Grafana dashboard for requests and matching latency.

- Optional: Postman collection or a short video to walk through flows.

15) 8-Week build roadmap (sprint plan — single dev pace)

Week 0: Project setup (prep)

- Create repo, GitHub Actions skeleton, Dockerfile template, VSCode setup, Terraform skeleton (optional).

Week 1: Core services skeleton + local compose

- Implement User Service (auth) + DB schema; Docker Compose with Postgres + Redis; simple React web frontend placeholder.
Deliverable: Local end-to-end signup/login.

Week 2: Driver Service + location ingestion + Redis geo

- Driver app minimal UI (web or mobile simulator) that pings location; store in Redis geo.
Deliverable: Real-time driver positions in Redis (viewable via small dashboard).

Week 3: Ride Service + synchronous matching fallback

- Implement ride request API; implement simple nearest-driver matching using Redis geo (synchronous).
Deliverable: Rider can request & driver can accept via API.

Week 4: Event system (Kafka/Redis Streams) & matching engine decoupling

- Add Kafka topics or Redis Streams; move matching to background consumer.
Deliverable: Asynchronous matching with event logs.

Week 5: Payments simulation + receipts (S3) + notifications (FCM)

- Implement basic fare calc, payment simulation, upload receipt to S3; integrate FCM for push.
Deliverable: Completed ride produces receipt & push notifications.

Week 6: Containerize for AWS & deployment script

- Write deploy scripts, ECS task definition or EC2 AMI, create minimal infra on AWS (2 EC2 instances or ECS minimal).
Deliverable: Publicly reachable API + frontend on CloudFront.

Week 7: CI/CD + Observability + Load test

- Integrate GitHub Actions to deploy; add CloudWatch logs, Grafana, run locust tests to show metrics.
Deliverable: Load test report & dashboards.

Week 8: Hardening, documentation, README, resume blurb, demo video

- Final polish, README with architecture diagram, curl/Postman collection, demo video, resume bullets.
Deliverable: Production-ready repo + demo assets.

16) Deliverables you should include in repo

- README with architecture diagram (PNG/SVG), sequence diagrams for core flows.

- Docker Compose for local dev.

- Terraform scripts (optional) for minimal infra.

- GitHub Actions workflows.

- Postman collection or cURL examples.

- Demo video + screenshots + Grafana dashboards.

17) Resume lines (3 tight bullets with metrics)

Distributed Ride-Sharing Platform — AWS (ECS, S3), Docker, Kafka, Redis, PostgreSQL

- Designed & deployed a cloud-accessible microservices ride-hailing system with real-time driver matching; achieved <200ms assignment latency under 1k concurrent simulated users.

- Implemented event-driven matching (Kafka) + Redis geo lookups handling 50k location updates/min in simulation and persisted transactions in Postgres; push notifications via FCM.

- Built CI/CD (GitHub Actions → ECS), S3-hosted frontend, and monitoring dashboards (CloudWatch + Grafana); demo available at [link].

🚀 Development Flow

Phase 1 – Foundation (Week 1–2)

- Database Schema Design

  - Tables: Users, Drivers, Riders, Rides, Payments, Locations, Ratings.

  - Decide relationships (1:N, etc.) and constraints.

  - Tools: PostgreSQL (local first).

- Auth Service (Core Entry Point)

  - User signup/login with JWT tokens.

  - Password hashing (bcrypt).

  - Basic role separation (driver vs rider).

Phase 2 – Core Services (Week 2–3)

- Rider Service

  - Request ride (pickup, destination).

  - View ride history.

- Driver Service

  - Go online/offline.

  - Accept/reject rides.

  - Update location periodically.

- Matching Service (heart of system)

  - Takes rider request → finds nearby driver.

  - Uses Redis (for fast geo-location lookups).

  - Async event: publish “ride request” to Kafka (or Redis pub/sub).

Phase 3 – Add Key Features (Week 3–4)

- Payment Service

  - Mock integration with Stripe/PayPal sandbox.

  - Store transactions in DB.

- Caching Layer (Redis)

  - Store active drivers by location.

  - Improve lookup performance.

- Messaging (Kafka / Redis Pub/Sub)

  - For ride lifecycle events: request → match → accept → complete.

  - In cloud demo, you can simulate with Redis.

Phase 4 – Frontend (Week 5)

- React Web App

  - Rider flow: login → request ride → view driver match → payment.

  - Driver flow: login → go online → accept rides.

  - Map integration (Google Maps API for locations).

Phase 5 – Containerization & Deployment (Week 6–7)

- Dockerize All Services

  - Each service runs in its own container.

  - Use docker-compose for local orchestration.

- Deploy Backend

  - EC2 (t2.micro/t3.micro) → run multiple containers.

  - Postgres + Redis on same instance initially.

  - Expose APIs via Nginx reverse proxy / ALB.

- Deploy Frontend

  - S3 bucket (static hosting).

  - CloudFront for CDN + HTTPS.

Phase 6 – CI/CD & Monitoring (Week 7–8)

- CI/CD Pipeline

  - GitHub Actions → build, test, push Docker image, deploy.

- Monitoring & Logs

  - CloudWatch (logs + metrics).

  - Alerts (optional).

- Final Testing + Demo

  - Run demo with multiple users (drivers + riders).

  - Measure response times, simulate load.

👉 So, the logical order is: DB → Auth → Core Services → Payment → Redis/Kafka → Frontend → Dockerize → Deploy → CI/CD → Monitoring.